Annex I

TENDER SPECIFICATIONS

for Support to Galileo Frequency Regulatory Aspects and Coordination Activities

Table of Contents

I.	SPECIFICATIONS	3

I.1.	Introduction	3

I.2.	Purpose of the Contract	3

I.3.	List of Acronyms	4

I.4.	Characteristics of Support to Galileo Frequency Regulatory Aspects and Coordination Activities	4

I.5.	Tasks	5

I.5.1.	TASK 1 –Management	5

I.5.2.	TASK 2 – WRC preparations	5

I.5.3.	TASK 3 – non-WRC issues	7

I.5.4.	TASK 4 - ITU Satellite Filings and Coordination	8

I.5.5.	TASK 5 - Support for Standardisation Tasks	9

I.5.6.	TASK 6 – GNSS Compatibility	10

I.5.7.	TASK 7 – Analysis of Potential GNSS Interoperability	12

I.6.	Project milestones and meetings	12

I.7.	Project duration	13

I.8.	Deliverables	13

I.8.1.	Reports and documents to produce	13

I.8.2.	Report format and publication	13

I.9.	Place of Performance	13

I.10.	Contract Value	13

II.	Terms of contract	14

II.1.	Terms of payment	14

II.2.	Financial guarantees	14

II.3.	Subcontracting	14

II.4.	Legal form to be taken by the grouping of service providers to whom the contract is awarded	14

III.	FORM AND CONTENT OF THE TENDER	15

III.1.	General	15

III.2.	Structure of the tender	15

III.2.1.	Section One: administrative proposal	15

III.2.2.	Section Two: Technical proposal	16

III.2.3.	Section Three: Financial proposal	16

IV.	ASSESSMENT AND AWARD OF THE CONTRACT	18

IV.1.	Exclusion criteria (exclusion of tenderers)	18

IV.1.1.	Evidence to be provided by the tenderers	19

IV.1.2.	Other cases of exclusion	19

IV.1.3.	Declaration	19

IV.2.	Administrative and financial penalties	20

IV.3.	SELECTION CRITERIA (SELECTION OF TENDERERS)	21

IV.3.1.	Economic and financial capacity – References required	21

IV.3.2.	Technical and professional capacity – References required	21

IV.4.	EVALUATION OF TENDERS – AWARD CRITERIA	21

IV.5.	ANNEXES	23

# SPECIFICATIONS

## Introduction

Galileo and EGNOS both depend on access to radio frequency bands that are internationally defined for satellite navigation. Fundamental to this are activities carried out at the International Telecommunication Union (ITU) and its European equivalent European Conference of Postal and Telecommunications Administrations (CEPT) that set parameters for radio service operations worldwide. In addition, all satellite systems have to notify the ITU of the frequency bands they intend to use.

As part of its mandate, the GSA has a key role in the coordination of member states' actions in respect of the frequencies necessary to ensure the operation of the Galileo and EGNOS. Therefore, the GSA has to monitor and participate in the activities of the ITU and CEPT to ensure Galileo and EGNOS have equitable access to spectrum used by satellite navigation systems and that they can operate without interference from other radio systems.  The GSA also has to oversee the ITU notification process for its own operations and be aware how other systems plan to use frequency bands that may be shared with Galileo and EGNOS.

The success of both systems will depend, amongst other factors, on the achieved navigation performance. The level of performance has to be ensured in a context where there are an increasing number of GNSS systems which are developed globally. As a consequence, regular bi-lateral meetings take place between Galileo and those other GNSS systems within the ITU framework or outside it. The objective of those technical meetings is, first of all, to ensure and to analyse the signals radio frequency compatibility (RFC). This means, in a first step, to exchange relevant information on the systems and signals characteristics, and then to perform the necessary technical analyses using the proper simulation tools. Another important objective of those meetings is to assess the potential interoperability between the systems. The main systems to be considered, for the time being, are GPS, GLONASS, Compass, QZSS and IRNSS.

## Purpose of the Contract

The aim of this contract is to support GSA on all the frequency ITU regulatory actions regarding Galileo and EGNOS, and on the different compatibility/interoperability analyses with other GNSS.

This contract includes the execution of the following tasks:

Task 1: Management

Task 2: WRC Preparations

Task 3: Non-WRC Issues

Task 4: ITU Satellite Filings and Coordination

Task 5: Support for Standardisation Tasks

Task 6: GNSS Compatibility

Task 7: Analysis of Potential GNSS Interoperability

The activities associated with these tasks are described in detail in the following sections.

## List of Acronyms

| APT | Asia Pacific Telecommunications |
| --- | --- |
| BR-IFIC | ITU Radio Bureau - International Frequency Information Circular |
| CEPT | Conference Européenne des Postes et Télécommnications |
| CITEL | Inter-American Telecommunications Commission |
| Compass | Chinese RNSS system |
| CPG | Conference Preparatory Group of CEPT |
| EGNOS | European Geostationary Navigation Overlay Service |
| ETSI | European Telecommunications Standards Institude |
| GLONASS | Russian Global Satellite Navigation System |
| GNSS | Global Satellite Navigation System |
| GPS | Global Positioning System (US) |
| IRNSS | Indian regional Navigation Satellite System |
| ITU | International Telecommunication Union |
| ITU-R | International Telecommunication Union (Radio division) |
| OS | Open Service |
| PRS | Public Regulated Service |
| QZSS | Quazi-Zenith Satellite System (Japan) |
| RNSS | Radionavigation satellite service |
| SoL | Safety-of-Life Service |
| SSC | spectral separation coefficient |
| TC-SES | Technical Committee for Satellite Earth Stations & Systems |
| WP4C or 5B | Working Party 4C or 5B of the ITU-R |
| WRC | World Radiocommunication Conference |

## Characteristics of Support to Galileo Frequency Regulatory Aspects and Coordination Activities

The Support to Galileo Frequency Regulatory Aspects and Coordination Activities shall comply with the requirements described in this section.

The repartition of efforts between regulatory-related tasks (WP 2, 3, 4 and 5) and GNSS compatibility and interoperability tasks (WP 6 and 7) should be respectively about 55% and 45%. Then, for regulatory activities, the priority is WP 2 whose budget should be about 1/3 of the overall regulatory activities budget. The other tasks (WP 3, 4 and 5) should have an equivalent budget. Then, regarding WP 6 and 7, most of the efforts should be placed on WP 6 while WP 7 activity is expected to be on an "ad-hoc" basis.

## Tasks

### TASK 1 –Management

#### Description

The task consists in providing the overall management for the contract. The main activities to be performed are:

- Contractual management

- Organization and coordination of internal communication flow

- Documentation management

- Tracking project status

- Establish and maintain travel plan

- Review and verification of deliverables

- Organization of progress meetings (calling notice, agenda, chairing and reporting)

- Identify needs for interfaces with external entities

- Ensure coordination between the different activities as necessary

- Provide inputs for the GSA knowledge management database (GKMF) in line with the format and guidelines to be provided at Kick-Off

#### Deliverables

| Ref | Title | Delivery | Comments |
| --- | --- | --- | --- |
| 1.1.x | Progress Meeting Minutes | Every 3 months |  |
| 1.2.x | Status Report | Every 3 months | Includes both technical and administrative status |
| 1.3 | Final Report | To+24 months | Including Coordination issues |

Progress meetings will be organized on a 3-monthly basis to present the status of the work and steer the next period.

#### Milestones

Technical coordination meetings will be held with the GSA as required to progress specific topics. Depending on the development of the work, an ad-hoc technical coordination meeting further to those planned might be arranged by the GSA if required. Additional technical coordination will be done through teleconference.

### TASK 2 – WRC preparations

#### Description

The objective of this task is to help the GSA achieve its objectives at the next World Radio Conference (WRC). Support is expected in the WRC preparations at ITU, CEPT, regional and national level.

Every three to four years, in response to proposals by industry and national administrations, the ITU hosts a WRC that decides what changes are required to the UN-ratified Radio Regulations (which defines what frequency bands can be used by different radio services). Galileo and EGNOS use "radionavigation satellite service" (RNSS) frequency bands and it is thus important that decisions made at WRCs do not unduly impact current or future Galileo/EGNOS operations. A WRC only modifies the Radio Regulations if studies show that changes are compatible with existing services and do not cause significant interference. The next WRC (WRC-11) will consider among other things whether to make a new global allocation to satellite navigation in the band 2483.5 - 2500 MHz and also whether to allow aeronautical communications to share with RNSS around 5GHz – both of which will require extensive compatibility studies to be carried out. A contractor should be engaged in the ITU and CEPT study process and may be required to carry out detailed and specific technical analysis.

ITU

Provisionally, ITU-R Working Parties 4C and 5B will consider RNSS issues for the next WRC agenda.  Normally two meetings of WP5B and 4C, covering WRC and non-WRC issues, occur each year.  Initially, these are relatively short (about five to seven days), but may lengthen depending on the workload for the next conference and other issues. WP5B and 4C provide technical recommendations to the WRC in the form of a CPM Report.

CEPT

The European Conference Preparatory Group (CPG) will also start work after WRC-07, particularly to decide how the work is carried out by CEPT project teams and then monitor their progress. CPG usually meets three times per year and the same for its various project teams, which carry out technical work. RNSS related activities may be carried out by more than one project team, usually PT2 and PT3, which prepares the European Common Proposals (ECP) to the WRC (after formal approval by CPG).

National

National positions are prepared in advance of CEPT meetings and it is important for GSA to participate in the decision making process. The contractor shall participate in key national preparation events in order to promote and defend the interest of Galileo during this important process.

Regional Activities

WRCs are now very heavily influenced by regional positions. The Contractor will be expected to be aware of and involved in influencing positions in the important Asia Pacific region (APT) and the Americas (CITEL) on behalf of Galileo interests. This will not be a full time activity in those areas, but is none-the-less, very important.

Thus, the work requested for Task 2 is as follows:

- Development of advice to help Galileo achieve success at the next WRC

- Provide document and verbal inputs as required to meetings taking place during the contract period on regulatory and technical topics to support GSA's WRC objectives.

- Attend relevant national, CEPT, regional, and ITU-R meetings to present and defend GSA positions and coordinate as required with relevant, influential Administrations and industry contacts. Expected meetings are listed below.

| Meeting | Occurence | Where |
| --- | --- | --- |
| WP4C/5B | 4off | Geneva |
| CPG | 5off | Europe |
| PT2/3 (provisional) | 4off | Europe |
| National | Approx 10off | EU |
| CITEL | 3off | Americas |
| APT | 3off | Asia |

#### Deliverables

The list of expected deliverables is shown below:

| Ref | Title | Delivery |
| --- | --- | --- |
| 2.1.x | Prepare relevant technical contributions to meetings in standard ITU/CEPT format and/or detailed compatibility analysis in support | As required, 2wks before meeting |
| 2.2.x | Summary report on Galileo relevant activity after each ITU/CEPT meeting | As meetings occur |
| 2.3.x | The same for other regional meetings | As meetings occur |
| 2.4.x | Consolidated report on WRC preparation activity every six months | T0+6n Months |
| 2.5.x | Updates on anticipated WRC outcomes for Galileo’s interests | Continuous |
| 2.6.x | Advice for achieving Galileo’s objectives at WRC | Continuous or as required |

### TASK 3 – non-WRC issues

#### Description

This work item requires the contractor to monitor and actively participate in work at the ITU and CEPT on RNSS regulatory issues such as ITU-R Recommendations for sharing between different radio services including satellite navigation particularly where they may affect Galileo and EGNOS.  This may require the contractor to conduct more detailed and specific technical analysis to carry out the task effectively.

ITU

WP5B and 4C both develop ITU-R Recommendations for RNSS and related services; this work is independent from WRC activities, but takes place at the same meetings. Currently ITU-R WP4C is reviewing and rationalising all RNSS Recommendations and WP5B is assessing the potential interference from RNSS systems to radars in the band 1215-1300 MHz, with a view to developing an ITU-R Recommendation.

CEPT

Europe contributes to the non-WRC ITU work on a regional basis and sometimes with national contributions direct to ITU-R. CEPT also carries out non-WRC work affecting only Europe. At the moment SE40 conducts technical work on RNSS pseudolites, but CEPT reviews tasks regularly and it is quite possible that new technical work is assigned to SE40 and/or new groups formed during 2008/9, for other technical or regulatory matters. Contractors will be expected to monitor and contribute to CEPT work on RNSS issues and report on possible impacts to Galileo/EGNOS.

| Meeting | Occurence | Where |
| --- | --- | --- |
| WP4C/5B (same as WRC issues) | 4off | Geneva |
| SE40 | 4off | Europe |

#### Deliverables

The list of expected deliverables is shown below:

| Ref | Title | Delivery |
| --- | --- | --- |
| 3.1.x | Prepare relevant technical contributions to meetings in standard ITU/CEPT format and/or detailed compatibility analysis in support | As required, 2wks before meeting |
| 3.2.x | Summary report on Galileo relevant activity after each non-WRC meeting | As meetings occur |
| 3.3.x | The same for other regional meetings | As meetings occur |
| 3.4.x | Consolidated report on non-WRC activity every six months | T0+6n Months |
| 3.5.x | Advice and recommendations on non-WRC issues to further GSA objectives | Continuous |

### TASK 4 - ITU Satellite Filings and Coordination

#### Description

For this work item the contractor will be required to monitor ITU satellite filings for new or modified satellite systems that notify the ITU of their intention to use particular frequency bands, analyse potential impacts on Galileo and respond to those filings that may cause interference.  In some instances, if interference is suspected, more detailed technical analysis and direct negotiation with other operators may be required, sometimes at overseas meetings.

Monitor BR-IFIC

Every two weeks the ITU issues a list (BR-IFIC) of new filings detailing proposed new systems and their radio characteristics.  The ITU notifies Administrations of potential interference problems that could result, but in practice it is the Administrations and operators who are proactive in this regard, to protect their interests.  To make the task easier the BR-IFIC uses common database format that can be analysed automatically with the appropriate software.

The contractor will be expected to receive the BR-IFIC every two weeks and alert the GSA and respond to the ITU within target response times to be agreed. Once initial issues are identified (eg frequency overlap), the contractor will draft a response and with GSA approval send it to the appropriate Administration for the filings, who in turn sent it to the operator of the proposed system (copied to the ITU).  Further more detailed analysis may be required in some cases.

ITU Coordination

If the potential interference is not resolved via correspondence an official bilateral ITU Coordination meeting has to occur, where both sides have to agree before the new satellite network can claim to be "Coordinated" and given the OK to transmit. A Contractor will be required to provide technical support and attend these meetings to which ESA also contributes. (This work package will not consider the analysis of system compatibility under Radio Regulations, Resolution 610 (mod WRC-07), which is covered in Task 6.)  Up to three meetings per year are foreseen.

| Meeting | Occurence | Where |
| --- | --- | --- |
| Coordination with System X | Tbd | Europe (Probably Brussels) |
| Coordination with System Y | Tbd | Europe (Probably Brussels) |
| Coordination with System Z | Tbd | Outside Europe |

WRC-03 Resolution 609 Consultation Group

This group was set up by WRC-03 to verify that the total satellite navigation emissions in the band 1164-1215 MHz do not exceed the limit required to protect aeronautical DME systems that use the same band.  The satellite filings used by Galileo are considered to be the 'interference envelope' of Galileo's total emissions but to determine the actual emissions more detailed and realistic operational system characteristics are used, which are not captured in the filings.  The contractor would be required to carry out the necessary calculations to determine Galileo's interference footprint in the 1164-1215MHz band, verify those for other systems and participate in the meeting.

| Meeting | Occurence | Where |
| --- | --- | --- |
| 6th Res 609 | 2009 (3days) | worldwide |

#### Deliverables – Actions to be performed

| Ref | Title | Delivery |
| --- | --- | --- |
| n/a | Monitor BR-IFIC | On-going |
| n/a | Analyse specific cases relevant to GSA | ditto |
| 4.1.x | Provide technical support before and at Coordination meetings | Detail analysis required 2wks in advance of a meeting or according to agreed deadlines |

### TASK 5 - Support for Standardisation Tasks

#### Description

For this work item a contractor will be required to follow and support GSA efforts to revise spurious emission levels defined in European Norms published by ETSI. This may require the contractor to conduct more detailed and specific technical analysis.

ETSI

ETSI's Technical Committee for Satellite Earth Stations & Systems (TC-SES) plans to revise spurious emissions limits in some European Norms and perhaps to develop new standards to enable the successful introduction of Galileo into the market. GSA expects to contribute to this work to reduce the impact of spurious emissions on spectrum used by RNSS systems and to assist standard development where appropriate.

| Meeting | Occurence | Where |
| --- | --- | --- |
| TC-SES | 2 off 2008 | ETSI, Sophia Antipolis |
| TC-SES | 4 off 2009 | ETSI, Sophia Antipolis |

#### Deliverables – Actions to be performed

The list of expected deliverables is shown below:

| Ref | Title | Delivery |
| --- | --- | --- |
| 5.1.x | Provide technical input and analysis as required to TC-SES | 2 weeks before each meeting |
| n/a | Attend TC-SES meetings | As meetings occur |
| 5.2.1 (V1) 5.2.2 (VF) | Report on spurious emission levels in Galileo frequency bands | V1 To+9 months VF To+18 months |

### TASK 6 – GNSS Compatibility

#### Description

The scope of this task is to support the relevant compatibility analyses for the Galileo and EGNOS signals in presence of other interfering RNSS systems. These analyses are part of the bilateral coordination meetings which take place within or outside the formal ITU framework (Resolution 610).  Analysis is needed whenever there is a direct frequency overlap of the Galileo signals.

Those analyses are intended to assess the level of interference created by and to other GNSS signals. They shall cover different aspects such as code cross-correlation analyses (for instance the derivation of codes cross-correlation probability distributions) and global C/N0 link budget derivation. Note that the interfering GNSS signals may belong to Galileo or EGNOS (we talk about intra-system interference in this case) otherwise we talk about inter-system interference. To do so, some relevant parameters like the spectral separation coefficient (SSC) assuming periodic or non-periodic spreading codes shall be computed. Moreover, different scenarios shall be developed based on the RNSS and non-RNSS interfering environment. The potential interoperability between signals shall be considered when scenarios are defined.

Those compatibility analyses shall be performed using, to the maximum extent possible, the software simulation tools which may have been already developed by the contractor, and can be reused after an adaptation, or tools that will need to be newly developed. Those simulation tools shall be developed using the Matlab software package. The implementation of those simulation tools shall be harmonized, cross-checked and validated with the other parties so that a common understanding and agreement is reached on the obtained results.

Another task is to derive the relevant compatibility criteria and their associated threshold values. Indeed, once the level of interference created by another system into Galileo or EGNOS has been derived then it must be decided whether this level creates harmful interference degrading unacceptably the receiver functions (e.g. signal acquisition and tracking, data demodulation). Only non-PRS Galileo signals will be considered in this task.

Note that the relevant ITU recommendations (on intersystem interference computation and GNSS receiver characteristics for instance) should be considered when performing the tasks.

Thus, the work requested is as follows:

- Development of the relevant interference scenarios to be considered in the simulations

- Development or adaptation of  software simulation tools to perform the signals compatibility analyses

- Harmonization, cross-checking and validation of those simulation tools with other parties

- Development of adequate compatibility criteria with proper threshold values for non-PRS Galileo signals

- Provide advice and make proposals in order to solve compatibility issues if needed

- Provide the required inputs (e.g. technical notes and presentations) to the bi-lateral meetings that will take place during the project duration.

- Attend the bi-lateral meetings (1 person per meeting). The expected list of meetings for the project duration (24 months) is provided below.

| Meeting | Occurence | Where |
| --- | --- | --- |
| Galileo/GPS | 4 | 2 in EU, 2 in US |
| Galileo/GLONASS | 3 | 2 in EU and 1 in Russia |
| Galileo/QZSS | 3 | 3 in EU |
| Galileo/COMPASS | 3 | 2 in EU and 1 in China |
| Galileo/IRNSS | 3 | 2 in EU and 1 in India |

#### Deliverables

The list of deliverables indicated in the table below shall be provided. Those deliverables shall cover all the GNSS systems concerned by the bi-lateral meetings (see table above).

| Ref | Title | Delivery |
| --- | --- | --- |
| 6.1 | Report on the Signal Compatibility Analyses with all the Considered GNSS (V1) | T0+6 Month |
| 6.2 | Report on the Signal Compatibility Analyses with all the Considered GNSS (V2) | T0+12 Month |
| 6.3 | Report on the Signal Compatibility Analyses with all the Considered GNSS (V3) | T0+18 Month |
| 6.4 | Report on the Signal Compatibility Analyses with all the Considered GNSS (Final) | T0+24 Month |
| 6.5 | Report on the Interference Scenarios | T0+24 Month |
| 6.6 | Report on the Simulation Tools (Matlab codes, user guide, harmonization/cross-checking files) | To+24 Month |
| 6.7 | Report on Compatibility Criterions and Thresholds Values | T0+24 Month |

In addition to these contractual deliverables, the contributions which will be submitted at the various meetings will be provided sufficiently in advance. Moreover, technical notes directly related to the activities of Task 6 could be requested.

### TASK 7 – Analysis of Potential GNSS Interoperability

#### Description

Interoperability can be defined as the ability for the combined use of GNSS systems to improve upon availability, accuracy, integrity and reliability through the use of a simple common receiver design.

To achieve a good level of interoperability, while ensuring of course compatibility, between Galileo, or EGNOS, and other systems, different systems components have to be assessed. Those components are the time and geodetic references, the signal structure as well as the constellations parameters (e.g. relative phasing).

In the course of the bi-lateral meetings with other GNSS, the question of the potential interoperability will be raised. Then, technical proposals shall be made, when necessary, on the different system components listed above considering the following factors:

  - Galileo independence

  - Radio frequency compatibility

  - Complexity of a common user receiver

  - Market considerations/economic aspects

  - Vulnerability

Thus, the work requested is as follows:

- Propose potential interoperability scenarios between Galileo, or EGNOS, and other GNSS. Analyse the potential benefits for both systems.

- Assess the impact of such scenarios on the signal compatibility

- Provide the required inputs (e.g. technical notes and presentations) to the relevant bi-lateral meetings that will take place during the project duration (see table above).

Note this activity on interoperability analyses will not be needed on a regular basis at each bilateral meeting unlike the compatibility analyses covered in Task 6.

#### Deliverables

| Ref | Title | Delivery |
| --- | --- | --- |
| 7.1 | Report on the Signal Interoperability Analyses with all the Considered GNSS (V1) | T0+12 Month |
| 7.2 | Report on the Signal Interoperability Analyses with all the Considered GNSS (Final) | T0+24 Month |

In addition to these contractual deliverables, the contributions which will be submitted at the various meetings will be provided sufficiently in advance. Moreover, technical notes directly related to the activities of Task 7 could be requested.

## Project milestones and meetings

The following meetings will be held between the Contractor and the GSA.

| Project Milestone | Review | Venue | Objective | Schedule |
| --- | --- | --- | --- | --- |
| Kick-Off Meeting | KOM | GSA | Authorization of the start of project activities by GSA; Clarify and settle open points and details of the project. | T0 |
| Intermediate Review | IR | GSA | Assess the accomplishment of the project over the first year of activities; Steer the activities for the second half of the project. | T0 + 12 months |
| Final Acceptance Review | FAR | GSA | Draw conclusions on the project outcome. Collect recommendations for future work. Approve final deliverables. Disseminate accomplishments. | T0 + 24 months |

## Project duration

The project activities shall start at T0 and will end after an estimated period of 24 months (after successful completion of the FAR).

## Deliverables

### Reports and documents to produce

The precise nature of the deliverables and reports required is specified under each individual task description in section I.5 above. The GSA shall have 30 days from receipt to approve or reject the reports and documents. Within 15 days of receiving the GSA’s comments or request for clarification, the contractor will submit additional information or another report.

### Report format and publication

3 copies of the reports shall be supplied in paper form and one copy in electronic form, either in MS Word or in HTML format.

## Place of Performance

The task will be performed at the Contractor's premises.

Meetings between the Contractor and the GSA shall be held at GSA’s premises in Brussels (unless stated otherwise). All cost foreseen in the performance of the project, including travel costs shall be borne by the Contractor.

## Contract Value

The maximum allocated budget for the contract is 700.000 Eur (VAT excluded).

# Terms of contract

In drawing up his offer, the tenderer should bear in mind the provisions of the draft Contract attached to this invitation to tender. Any limitation, amendment or denial of the terms of contract will lead to automatic exclusion from the procurement procedure.

GSA may, before the contract is signed, either abandon the procurement procedure or cancel the award procedure without the tenderers being entitled to claim any compensation.

## Terms of payment

Payments shall be made in accordance with the provisions specified in the Contract.

## Financial guarantees

Guarantee on pre-financing

For any pre-financing higher than 100,000 EUR, a financial guarantee equivalent to the amount of the pre-financing will be requested.

Depending on the financial situation of the tenderer, GSA may ask for the financial guarantee for amounts lower than 100,000 EUR.

## Subcontracting

If the tenderer intends to subcontract part of the service, he shall indicate in his offer which part will be subcontracted and to what extend (% of the total contract value).

Tenderers must inform the subcontractor(s) that Article II.17 of the Contract will be applied to them. Once the Contract has been signed, Article II.13 of the above-mentioned contract shall govern the subcontracting.

## Legal form to be taken by the grouping of service providers to whom the contract is awarded

Groupings, irrespective of their legal form, may submit bids. Tenderers may, after forming a grouping, submit a joint bid on condition that it complies with the rules of competition. Such groupings (or consortium) must specify the company or person heading the project and must also submit a copy of the document authorising this company or person to submit a bid. If awarded, the contract will be signed by the company of the person heading the project, who will be, vis à vis GSA, the only contracting party responsible for the performance of this contract. Tenders from a consortium of firms or groups of service providers, contractors or suppliers must specify the role, qualifications and experience of each member of the consortium or group. Each member must provide all the necessary documents for assessing the bid as a whole with regard to the exclusion criteria, selection criteria (all of them) and award criteria.

# FORM AND CONTENT OF THE TENDER

## General

Tenders must be written in one of the official languages of the European Union. However, and due to the technical nature of the project, tenders are invited to submit their bids (or at least the technical part thereof) preferably in English.

Tenders must be clear and concise, with continuous page numbering, and assembled in a coherent fashion (e.g. bound or stapled, etc…). Since tenderers will be judged on the content of their submitted bids, they must make it clear that they are able to meet the requirements of the specifications.

## Structure of the tender

All tenders must include three sections i.e. an administrative, a technical and a financial proposal.

### Section One: administrative proposal

This section must provide the following information, set out in the standard identification forms attached to these tender specifications (Annexes 1, 2 and 3):

- Tenderers’ identification (Annex 1)

- All tenderers must provide proof of registration, as prescribed in their country of establishment, on one of the professional or trade registers or provide a declaration or certificate.

- If the tenderer is a natural person, he/she must provide a copy of the identity card/passport or driving licence and proof that he/she is covered by a social security scheme as a self-employed person.

Each service provider (including subcontractor(s) or any member of a consortium or grouping) must complete and sign the identification forms in Annex 1 and also provide above-mentioned documents. However, the subcontractor(s) shall not be required to fill in or provide those documents when the services represent less than 10% of the contract.

- Financial identification (Annex 2)

The bank identification form must be completed and signed by an authorised representative of the tenderer.  In the case of a grouping, this form must only be provided by the person heading the project.

- Legal entities (Annex 3)

The legal entity form in Annex 3 must be completed in and should be accompanied by requested supporting documents. In the case of a grouping, this form must only be provided by the person heading the project.

GSA reserves the right, however, to request additional evidence in relation to the bid submitted for evaluation or verification purposes within a time-limit stipulated in its request.

### Section Two: Technical proposal

This section is of great importance in the assessment of the bids, the award of the contract and the future execution of any resulting contract.

Some guidelines are given below, but attention is also drawn to the award criteria, which define those parts of the technical proposal to which the tenderers should pay particular attention. The technical proposal should address all matters laid down in the specifications. The level of detail of the tender will be extremely important for the evaluation of the tender.

Tenderers must present in their bids a proposal on the methodology and the organisation of the work to carry out in the framework of the study. In particular, the technical proposal shall include a set of detailed work-package descriptions that identify the non-contractual outputs to be produced in the frame of the contract and will detail the interfaces to be established with external entities to perform the work required. The technical proposal shall include a detailed schedule. The technical proposal shall include a detailed allocation of task per partner. A detailed description of the deliverable shall also be presented.

The technical proposal shall include a detailed travel plan that covers both internal coordination meetings and attendance to external meetings. This travel plan shall include a list of meetings, expected location, planned duration, planned attendance from the consortium, objective for attendance and estimated cost.

Tenderers shall describe as part of their technical proposal all prior experience relevant to perform the work requested.

The technical proposal shall include, for each task, a list of expected input material to be provided by GSA. This list of input material shall be limited to documents strictly required to perform the work and shall be duly justified.

Tenderers shall submit, as part of the technical proposal, CVs for key personnel involved in the different tasks.

They shall provide a detailed proposal of how each task would be carried out, and by whom, including the division of work among the different categories of staff on a man/days basis.

The technical proposal must provide all the information needed for the purpose of awarding the contract.

### Section Three: Financial proposal

All tenders must contain a financial proposal. The tenderer's attention is drawn to the following points:

- Prices must be quoted in euros, including the countries which are not in the euro-area. As far as the tenderers of those countries are concerned, they cannot change the amount of the bid because of the evolution of the exchange rate. The tenderers choose the exchange rate and assume all risks or opportunities relating to the rate fluctuation.

- Prices must be fixed amounts and include all expenses, such as travel expenses and daily allowances.

- Prices should be quoted free of all duties, taxes and other charges, i.e. also free of VAT, as the Communities are exempt from such charges in the EU under Articles 3 and 4 of the Protocol on the Privileges and Immunities of the European Communities of 8 April 1965 (OJ L 152 of 13 July 1967). Exemption is granted to GSA by the governments of the Member States, either through refunds upon presentation of documentary evidence or by direct exemption. For those countries where national legislation provides an exemption by means of a reimbursement, the amount of VAT is to be shown separately. In case of doubt about the applicable VAT system, it is the tenderer's responsibility to contact his or her national authorities to clarify the way in which the European Community is exempt from VAT;

- Prices shall be fixed and not subject to revision during the performance of the contract.

- Bids must indicate the number of actual man-days needed to carry out the work split up per staff member involved

- For each category of staff involved in the project, the tenderer must specify:

- the total labour costs;

- the daily rates

- other categories of costs, indicating the nature of the cost, the total amount, the unit price and the quantity.

Bids involving more than one service provider (consortium) must specify the amounts indicated above for each provider.

# ASSESSMENT AND AWARD OF THE CONTRACT

The assessment will be based on each tenderer's bid.

All the information will be assessed in the light of the criteria set out in these specifications. The procedure for the award of the contract, which will concern only admissible bids, will be carried out in three successive stages.

The aim of each of these stages is:

1)	to check on the basis of the exclusion criteria, whether tenderers can take part in the tendering procedure;

2)	to check on the basis of the selection criteria, the technical and professional capacity and economic and financial capacity of each tenderer;

3)	to assess on the basis of the award criteria each bid which has passed the exclusion and selection stages.

The contract will be concluded with the tenderer ranked best when the bids are evaluated.

## Exclusion criteria (exclusion of tenderers)

To be eligible for participating in this contract award procedure, tenderers must not be in any of the following exclusion grounds:

(a)	they are bankrupt or being wound up, are having their affairs administered by the courts, have entered into an arrangement with creditors, have suspended business activities, are the subject of proceedings concerning those matters, or are in any analogous situation arising from a similar procedure provided for in national legislation or regulations;

(b)	they have been convicted of an offence concerning their professional conduct by a judgement which has the force of res judicata;

(c)	they have been guilty of grave professional misconduct proven by any means which the contracting authority can justify;

(d)	they have not fulfilled obligations relating to the payment of social security contributions or the payment of taxes in accordance with the legal provisions of the country in which they are established or with those of the country of the contracting authority or those of the country where the contract is to be performed;

(e)	they have been the subject of a judgement which has the force of res judicata for fraud, corruption, involvement in a criminal organisation or any other illegal activity detrimental to the Communities' financial interests;

(f)	following another procurement procedure or grant award procedure financed by the Community budget, they have been declared to be in serious breach of contract for failure to comply with their contractual obligations;

### Evidence to be provided by the tenderers

1.	GSA shall accept, as satisfactory evidence that the tenderer is not in one of the situations described in point (a), (b) or (e) above, the production of a recent extract from the judicial record or, failing that, a recent equivalent document issued by a judicial or administrative authority in the country of origin or provenance showing that those requirements are satisfied.

2.	GSA accepts, as satisfactory evidence that the tenderer is not in the situation described in point (d) above, a recent certificate issued by the competent authority of the State concerned.

Where no such certificate is issued in the country concerned, it may be replaced by a sworn or, failing that, a solemn statement made by the interested party before a judicial or administrative authority, a notary or a qualified professional body in his country of origin or provenance.

The documents referred to in paragraph 1 and 2 shall relate to legal and/or natural persons including, if applicable with regard to points b) and e), company directors or any person with powers of representation, decision-making or control in relation to the tenderer.

### Other cases of exclusion

Contracts will not be awarded to tenderers who, during the procurement procedure:

a)	are subject to a conflict of interest;

Tenderers must declare:

  - that they do not have any conflict of interest in connection with the contract; a conflict of interest could arise in particular as a result of economic interests, political or national affinities, family or emotional ties, or any other relevant connection or shared interest;

  - that they will inform the contracting authority, without delay, of any situation constituting a conflict of interest or which could give rise to a conflict of interest;

  - that they have not made and will not make any offer of any type whatsoever from which an advantage can be derived under the contract;

  - that they have not granted and will not grant, have not sought and will not seek, have not attempted and will not attempt to obtain, and have not accepted and will not accept, any advantage, financial or in kind, to or from any party whatsoever, constituting an illegal practice or involving corruption, either directly or indirectly, as an incentive or reward relating to the award of the contract.

GSA reserves the right to check the above information.

b)	are guilty of misrepresentation in supplying the information required by the contracting authority as a condition of participation in the contract procedure or fail to supply this information.

### Declaration

Tenderers must fill in and sign the forms attached to the specifications (Annex 4).

Where the bid involves more than one service provider (consortium or grouping), each provider must fill in and return the form, as well as the evidence specified in pt IV.1.1.

Subcontractors (when the subcontracted part exceeds 20% of the contract) must only provide the form in Annex 4.

Bids submitted by subcontractors which have not provided the abovementioned documents may not be taken into consideration.

GSA reserves the right, however, to request any document relating to the proposed tender for evaluation and verification purpose, within a delay fixed in its request.

## Administrative and financial penalties

1.	Without prejudice to the application of penalties laid down in the contract, candidates or tenderers and contractors who have been guilty of making false declarations or have been found to have seriously failed to meet their contractual obligations in an earlier procedure will be excluded from all contracts and grants financed by the Community budget for a maximum of two years from the time when the infringement is established, as confirmed after an adversarial procedure with the contractor.

That period may be extended to three years in the event of a repeat offence within five years of the first infringement.

Tenderers or candidates who have been guilty of making false declarations will also incur financial penalties representing 2% to 10% of the total value of the grant being awarded.

Contractors who have been found to have seriously failed to meet their contractual obligations will incur financial penalties representing 2% to 10% of the value of the grant in question.

This rate may be increased to 4% to 20% in the event of a repeat offence within five years of the first infringement.

2. 	In the cases referred to in points IV.1, a), c), d), the candidates or tenderers will be excluded from all contracts and grants for a maximum of two years from the time when the infringement is established, as confirmed after an adversarial procedure with the contractor.

In the cases referred to in points IV.1, b) and e), the candidates or tenderers will be excluded from all contracts and grants for a minimum of one year and a maximum of four years from the date of notification of the judgment. Those periods may be extended to five years in the event of a repeat offence within five years of the first infringement or the first judgment.

3. 	The cases referred to in point IV.1, e) cover:

a) cases of fraud as referred to in Article 1 of the Convention on the protection of the European Communities' financial interests established by the Council Act of 26 July 1995 (OJ/C 316 of 27.11.1995, p. 48);

b) cases of corruption as referred to in Article 3 of the Convention on the fight against corruption involving officials of the European Communities or officials of Member States of the European Union, established by the Council Act of 26 May 1997 (OJ/C 195 of 25.6.1997, p. 1);

c) cases of participation in a criminal organisation, as defined in Article 2(1) of Joint Action 98/733/JHA of the Council (OJ/L 315 of 29.12.1998, p. 1);

d) cases of money laundering as defined in Article 1 of Council Directive 91/308/EEC (OJ/L 166 of 28.6.1991, p.77).

## SELECTION CRITERIA (SELECTION OF TENDERERS)

To be eligible, the tenderers must have the economic and financial capacity as well as the technical and professional capacity to perform the tasks required in this call for tender.

### Economic and financial capacity – References required

Tenderers must provide proof of their financial and economic capacity by means of the following documents: the balance sheets or extracts from balance sheets for the last three financial years, and a statement of overall turnover and turnover relating to the relevant services for the last three financial years.

This rule applies to all service providers, regardless of the percentage of tasks they intend to execute, once they have chosen to submit a tender. However, if the tender includes subcontractors whose tasks represent less than 20% of the contract, those subcontractors are not obliged to provide evidence of their economic and financial capacity.

### Technical and professional capacity – References required

Tenderers must provide evidence of their technical and professional competence on the following points:

- Deep knowledge and experience in ITU regulations (particularly for RNSS) and the working methods of the ITU and CEPT

- Deep understanding of the ITU procedures for satellite filings and their analysis

- Very good network of contacts within European National Regulatory Authorites (NRAs) and industry

- Good network of contacts within NRAs and industry outside Europe

- Deep knowledge of interference analysis (inter-system and intra-system) between GNSS systems

- Deep knowledge of spreading codes cross-correlation analysis

- Good knowledge of GNSS user receiver technology

- Very good knowledge of the Galileo system and of other GNSS systems

- Very good knowledge of Matlab

If several service providers/subcontractors are involved in the bid, each of them must have and show that they have the professional and technical capacity to perform the specific tasks assigned to them.

Tenderers should provide with their bid detailed curriculum vitae of each staff member responsible for carrying out the work, including his or her educational background, degrees and diplomas, professional experience, research work, publications and linguistic skills.

The CV's shall be presented, preferably, in accordance to GSA Recommendation on a common European format for curricula vitae, published in OJ L79 of 22 March 2002, p. 66.

## EVALUATION OF TENDERS – AWARD CRITERIA

The contract will be awarded according to the criteria given below, on the basis of the economically most advantageous tender.

Only bids that have reached a total score of a minimum of 70% and a minimum score of 60 % for each technical criterion will be taken into consideration for awarding the contract.

a) Technical evaluation criteria as weighted

| N° | Award Criteria | Weighting |
| --- | --- | --- |
| 1 | Understanding of the requirements and objectives and discussion of problem areas - Quality of content of the technical proposal .Bidder analysis of the requirements .Understanding of the environment under which the study is conducted .Understanding of the GSA's needs and preliminary analysis of solutions .Critical review of the requirements .Analysis of interface requirements between the different tasks - Compliance to Statement of Work - Completeness - Relevance of proposed options | 40 |
| 2 | Quality and suitability of proposed work programme and adequacy of approach - Quality of the Work Package Descriptions - Adequacy of the allocation of the tasks per partner - Adequacy of the effort related to each activity - Confidence that the work programme is appropriate to meet the requirements | 30 |
| 3 | Adequacy of management and planning for the execution of the work - Adequacy of reporting scheme - Adequacy of management level of effort - Quality of proposed planning - Heritage and experience of the proposed team | 30 |
| Total number of points |  | 100 |

b) Total price

Total number of points for price: X (Where X is the highest score for technical evaluation reached by an eligible offer).

Score for price for offer (a) will be then be computed as follows: X * lowest price among eligible offers / price of offer (a)

The contract will be awarded to the tenderer which offers the best quality price score as measured by the following formula:

70% * (Total number of points for technical evaluation) + 30% * (Total number of points for price) Information for tenderers

GSA will inform tenderers of decisions reached concerning the award of the contract, including the grounds for any decision not to award a contract or to recommence the procedure.

If a written request is received, GSA will inform all rejected tenderers of the reasons for their rejection and all tenderers submitting an admissible tender of the characteristics and relative advantages of the selected tender and the name of the successful tenderer.

However, certain information may be withheld where its release would impede law enforcement or otherwise be contrary to the public interest, or would prejudice the legitimate commercial interests of economic operators, public or private, or might prejudice fair competition between them.

## ANNEXES

- Identification of the Tenderer

- Financial Identification

- Legal Entity Form

- Declaration by the Tenderer (relating to the exclusion criteria)

- Draft Contract

ANNEX 1

IDENTIFICATION OF THE TENDERER

(Each service provider, including subcontractor(s) or any member of a consortium or grouping, must complete and sign this identification form)

Call for tender GSA/OP/04/08

| Identity |  |
| --- | --- |
| Name of the tenderer |  |
| Legal status of the tenderer |  |
| Date of registration |  |
| Country of registration |  |
| Registration number |  |
| VAT number |  |
| Description of statutory social security cover (at the level of the Member State of origin) and non-statutory cover (supplementary professional indemnity insurance) |  |
| Address |  |
| Address of registered office of tenderer |  |
| Where appropriate, administrative address of tenderer for the purposes of this invitation to tender |  |
| Contact Person |  |
| Surname: First name: Title (e.g. Dr, Mr, Ms) : Position (e.g. manager): Telephone number: Fax number: E-mail address: |  |
| Legal Representatives |  |
| Names and function of legal representatives and of other representatives of the tenderer who are authorised to sign contracts with third parties |  |
| Declaration by an authorised representative of the organisation I, the undersigned, certify that the information given in this tender is correct and that the tender is valid. |  |
| Surname: First name: | Signature: |

ANNEX 2 - Financial Form

(to be completed by the tenderer)

The tenderer's attention is drawn to the fact that this document is a model and that a specific Financial Form for each Member State is available at the following Internet address: http://gsa.europa.eu/, under the "Call for tender" section

ANNEX 3 - Legal Entity Form

(to be completed by the tenderer)

The tenderer's attention is drawn to the fact that this document is a model and that a specific Legal Entity Form for each Member State is available at the following Internet address: http://gsa.europa.eu/, under the "Call for tender" section

Please note that we can only accept either original documents or certified copies, which must be less than 6 months old.

In the case of a grouping, this form must only be provided by the person heading the

project.

ANNEX 4

DECLARATION BY THE TENDERER

Each service provider, including subcontractor(s) or any member of a consortium or grouping, must sign this identification form

1.	In accordance with Article 93 of the Financial Regulation of the European Communities (Council Regulation 1605/2002 of 25.6.2002) published in Official Journal L 248 of 16 September 2002, I declare on my honour that I am not in any of the following situations which would exclude me from participating in this procurement procedure:

a)	I am not bankrupt, being wound up or having my affairs administered by the courts, I have not entered into an arrangement with creditors, I have not suspended business activities, I am not the subject of proceedings concerning any such matters, and I am not in any similar situation arising from a similar procedure provided for in legislation or regulations;

b)	I have not been convicted of an offence concerning my professional judgement by a judgment which has the force of res judicata;

c)	I have not been found guilty of grave professional misconduct proven by any means which the contracting authority can justify;

d)	I have not failed to fulfil obligations relating to the payment of social security contributions or the payment of taxes in accordance with the legal provisions of the country in which I am established or with those of the country or the contracting authority or those of the country where the contract is to be performed;

e)	I have not been the subject of a judgment which has the force of res judicata for fraud, corruption, involvement in a criminal organisation or any other illegal activity detrimental to the Communities' financial interests;

f)	as a consequence of another procurement or grant procedure financed by the Community budget, I have not been declared to be in serious breach of contract for failure to comply with my contractual obligations,

2.	In addition, the undersigned declares on his or her honour:

a)	that on the date of submission of the tender, the company or organisation I do represent and the staff proposed for this tender are not subject to a conflict of interests in the context of this invitation to tender; I undertake to inform GSA without delay of any change to this situation after the date of submission of the tender.

b)	that the information provided to GSA within the context of this invitation to tender is accurate, sincere and complete.

Done at ……………………………. on………………………………….

Name ………………………………...

Title ……………………………….

Signature:

Article 93 of Council Regulation (EC, Euratom) No 1605/2002 of 25 June 2002 on the Financial Regulation applicable to the general budget of the European 	Communities (OJ L 248 of 16.9.2002)

For natural persons

This person must be included in the list of legal representatives; otherwise the signature on the tender will be invalidated.